Extreme Programming
Borglund, Jon
Hassan, Faroogh

---
Values
- Communication
- Simplicity
- Feedback
- Courage

---
Fundamental principles
- Rapid feedback
- Assume simplicity
- Incremental change
- Embracing change
- Quality work

---
Practices
1. The Planning Game - Quickly determine the scope of the next release
2. Small releases - Put a simple system into production quickly, then release new versions on a very short cycle
3. Metaphor – When developing keep in mind the bigger picture of how the whole system should works
4. Simple design – Keep it simple, add complexity later and remove unwanted complexity
5. Testing – Programmers should Continuously write unit tests, customer write tests demonstrating that features are finished.
6. Re-factoring – Remove duplication, improve communication, simplify or add flexibility

---
Practices
1. Pair programming – All production code should be written with two programmers at one machine
2. Collective ownership - Anyone can change any code anywhere in the system at any time.
3. Continuous integration - Integrate and build the system many times a day, every time a task is completed.
4. 40 hour week - Work no more than 40 hours a week
5. On-site customer - Include a real, live user on the team, available full-time to answer questions.
6. Coding standards - Programmers write all code in accordance with some predefined standards

---
Discussion